Gemini was given all the docs up to today (17 Aug) and asked to review and summarize. Then add a bit (video/still capture, control from other devices, email collection)
Of course. Here is a comprehensive design and implementation document in Markdown format that consolidates all the planning, critiques, and feature additions we have discussed.

Pose2Art TouchDesigner Project: Comprehensive Design and Implementation Plan
# Executive Summary
This document outlines the comprehensive architecture for the Pose2Art project. The system is designed as a professional, reusable, and extensible toolkit for creating interactive art installations based on real-time pose detection.
The project is divided into three distinct repositories for a clean separation of concerns:
1. poseCamPC: A standalone Python application that captures video, detects human poses via MediaPipe, and broadcasts the skeletal data as OSC bundles.
2. poseTDtox: A modular and reusable TouchDesigner library of components (.tox files) that receives, processes, and visualizes the pose data3333.
3. fuzz-event-client: A show-specific "glue" project that imports the poseTDtox library and customizes it with event-specific assets, routing, and presets4444.
The internal architecture of the poseTDtox project follows a state-driven Model-View-Controller (MVC) pattern to ensure that logic, data, and presentation are cleanly decoupled, making the system robust and easy to maintain.

# 1. Core Architecture and Philosophy
## State-Driven MVC in TouchDesigner
The project's foundation is a state-driven architecture that avoids the tight coupling of components. A central state component serves as the "single source of truth."
- Model: Represents the application's data and state. This includes the raw incoming OSC data6, the parsed pose channels, the routing logic, and the persistent session database for the email capture system.
- View: The presentation layer. This consists of all operator-facing UI panels (
  ui_panel.tox)7, the effect visuals (efx_*.tox), and the email collection interface. The View's only job is to display the current state and capture user input.
- Controller: The logic that connects the Model and View. This layer is composed of scripts that respond to state changes or external inputs8. For example, when a show control command is received, a controller script updates the state component; another controller script sees this state change and executes an action, like toggling which effect is active ("cooking").
## The Role of Parameter Binding
Parameter binding is the mechanism that links components.
- Simple Control: For direct links (e.g., a UI fader controlling an effect's opacity), a direct parameter bind can act as a simple controller.
- Complex Control: For actions requiring logic (e.g., sending an OSC message, capturing a file, managing cooking states), the controller is an explicit script (e.g., in a Parameter Execute DAT) that contains the necessary logic. This project relies on scripted controllers for all non-trivial actions.
# 2. poseTDtox Library: Component Breakdown
The poseTDtox repository contains the core toolkit as a set of modular .tox components.
## state.tox (Model/State)
- Role: The global state machine and single source of truth.
- Implementation: A Parameter COMP holding all system-wide custom parameters.
- Parameters: ActiveEffect, Fader, Blackout, PersonMode, PersonID, RecordingActive, etc.
## controllers.tox (Controller)
- Role: A container for all logic-only components that respond to state changes.
- Implementation: A Base COMP containing several ... Execute DATs.
  - cooking_controller: Watches state.par.ActiveEffect and toggles the allowCooking flag on all effects in the efx_switcher. This ensures only the active effect uses GPU resources.
  - posecam_controller: Watches parameters like state.par.Start and state.par.Source and sends the corresponding OSC command to the remote poseCamPC application.
  - show_control_mapper: Contains an OSC In DAT (and optional MIDI/Art-Net DATs)14. Its callback script updates parameters on state.tox in response to external commands.
  - submission_controller: Manages the logic for the email capture system.
## pose_in.tox (Model/Input)
- Role: Ingests and parses OSC data from poseCamPC16.
- Implementation: An OSC In DAT for receiving data bundles and a Script CHOP that uses pose_fanout.py to "fan out" the OSC messages into individual CHOP channels (e.g., p1_head_x, p1_head_y, etc.).
## person_router.tox (Model/Processor)
- Role: Selects a single person's skeleton data from the multi-person stream.
- Implementation: A component that watches state.par.PersonID and state.par.PersonMode to filter the CHOP channels from pose_in.tox.
## efx_switcher.tox (View/Controller)
- Role: Contains all visual effect components and manages which one is active21.
- Implementation: A container holding multiple efx_*.tox children. It uses a Switch TOP/CHOP whose index is bound to state.par.ActiveEffect. It also contains logic to dynamically populate the ActiveEffect menu on the state.tox component.
## ui_panel.tox (View)
- Role: The main operator control panel.
- Implementation: A container with widgets (sliders, menus, buttons) that are bi-directionally bound to the parameters on state.tox. It has no internal logic; it only reads from and writes to the central state.
# 3. Show Control and Interaction
## Receiving External Commands
The system is designed to be driven by professional show control systems. The show_control_mapper listens for commands and translates them into state changes.
- OSC Endpoints: A baseline of OSC addresses is defined:
  - /show/efx/select i
  - /show/efx/next
  - /show/fader t
  - /show/person/id i
  - /show/posecam/start /
  - /show/posecam/stop
  - /show/blackout b
## Capture and Delivery System
For public installations, the system includes features to capture user-generated content and collect email addresses for later delivery.
### email_ui.tox (View)
A user-facing UI panel with a text field for email entry and a submit button, designed for touch screen or keyboard input.
### session_data.tox (Model)
- A Table DAT acts as a persistent database, saving its contents to an external session_log.csv file.
- Columns: email_address, capture_paths, timestamp, review_status, sent_status.
### submission_controller (Controller)
- Trigger: The "Submit" button on the email_ui.tox.
- Action: A script that reads the email, gets the paths of the user's recently captured files, and appends a new row to the session_data Table DAT.
## Example show_control_mapper.py
This script demonstrates how incoming OSC is mapped to state changes and controller actions.
Python
# td/scripts/show_control_mapper.py
# This script runs in the OSC In DAT's callback within controllers.tox

def onReceiveOSC(dat, rowIndex, message, bytes, timeStamp, address, args, peer):
    # --- Base Show Control (from source documents) ---
    if address == '/show/efx/select':
        op('state').par.Activeeffect = int(args[0])
    elif address == '/show/efx/next':
        # Logic to increment and wrap the Activeeffect menu index
        current_val = op('state').par.Activeeffect.eval()
        op('state').par.Activeeffect = (int(current_val) + 1) % len(op('state').par.Activeeffect.menuNames)
    elif address == '/show/fader':
        op('state').par.Fader = float(args[0])

    # --- NEW: Capture and Delivery Commands ---
    elif address == '/show/capture/still':
        # Trigger the still capture logic in a dedicated controller
        op('capture_controller').CaptureStill()

    elif address == '/show/capture/video/toggle':
        # Toggle the recording state directly
        op('state').par.RecordingActive = not op('state').par.RecordingActive

    return

# 4. Post-Event Workflow
To ensure data privacy and content quality, a human-in-the-loop review process is critical. This workflow is handled by a standalone Python script, completely separate from the real-time TouchDesigner environment.
1. Run the Review Script: After the event, the operator runs a Python script from their computer.
2. Load Data: The script loads the session_log.csv file generated during the event.
3. Review Interface: The script presents a simple interface (command-line or basic GUI) for the operator to review each entry (email and associated files).
4. Approve/Reject/Edit: The operator can approve entries for sending, reject them, or edit typos in email addresses. These decisions are saved back to the CSV file.
5. Bulk Send: Once the review is complete, a final script iterates through all "approved" entries and sends the personalized emails with their attachments.
# 5. Project Structure and File Layout (poseTDtox Repo)

poseTDtox/
│
├── td/
│ ├── tox/ # The core, reusable components
│ │ ├── 0_state.tox
│ │ ├── 1_controllers.tox
│ │ ├── 2_pose_in.tox
│ │ ├── 3_person_router.tox
│ │ ├── 4_efx_switcher.tox
│ │ ├── 5_ui_panel.tox
│ │ └── 6_email_ui.tox
│ │
│ ├── effects/ # Folder for effect TOXs [cite: 300]
│ │ ├── efx_hands.tox [cite: 60, 301, 717]
│ │ └── efx_skeleton.tox [cite: 61, 302, 718]
│ │
│ ├── scripts/ # All external Python scripts [cite: 62, 297, 720]
│ │ ├── pose_fanout.py
│ │ ├── state_init.py
│ │ ├── cooking_controller.py
│ │ ├── posecam_controller.py
│ │ └── show_control_mapper.py
│ │
│ └── data/ # Data files like CSVs [cite: 70, 726]
│ └── session_log.csv
│
├── demo/ # Example project file [cite: 73]
│ └── Pose2Art_Demo.toe [cite: 74]
│
└── docs/ # Documentation [cite: 75, 304]
    ├── README.md
    └── TOX_Reference.md